# Email Workflow Platform

Project objectives and progress summary

Prepared: 2026-05-01 | Scope: repository summary, current workspace state, and recent run artifacts

Executive summary The project has moved from a single email automation idea into a reusable platform for configurable, LLM-assisted email workflows. It now has a working engine, CLI, FastAPI admin UI, reusable providers/renderers, documented workflows, and concrete implementations for Citizen Brief, Weekend Weather + Surf, and Job Alert Digest.

# Project Snapshot

| Area | Current state | Evidence |
| --- | --- | --- |
| Platform core | Implemented | Engine registry, runner, workflow context, shared schemas, providers, renderers, CLI. |
| Admin UI | Implemented and expanding | FastAPI app lists workflows, opens workflow details, edits prompts, and now exposes workflow request drafts. |
| Citizen Brief | Reference workflow | Gmail gather -> LLM synthesize -> HTML/text render -> optional Gmail delivery. |
| Weekend Weather + Surf | Configured workflow | Trigg Beach instance uses Open-Meteo weather/marine data and optional Surfline ratings. |
| Job Alert Digest | Recently added workflow | Gmail job alerts are parsed, scored against Alan's profile, ranked, and rendered as a digest. |
| Workflow request backlog | New planning surface | Markdown-backed request drafts for pregnancy email, economy sensemaking, Perth events, and Prof G insights. |

# Original Objectives

Create a durable home for multiple recurring email workflows instead of one-off scripts.

Treat workflows, prompts, configuration, templates, and documentation as first-class assets.

Make workflows easy to add, inspect, test, and evolve over time.

Use Gmail as a primary source where Alan's existing inbox and labels already contain useful signals.

Support LLM-driven synthesis while keeping provider details configurable.

Render polished HTML and plain-text email outputs, with optional Gmail delivery.

# Architecture Built So Far

| Layer | What it does |
| --- | --- |
| Engine | Registry, runner, context, artifact paths, and workflow execution lifecycle. |
| Workflows | Business logic modules for Citizen Brief, Weekend Weather + Surf, Job Alert Digest, and planned reports. |
| Providers | Adapters for Gmail content, Gmail delivery, LLM completion, weather/marine signals, and reusable content gathering. |
| Renderers | Shared HTML/text rendering helpers and Jinja templates for digest-style emails. |
| File-backed assets | YAML workflow definitions, prompt files, user profile documents, workflow request drafts, and documentation. |
| Admin UI | FastAPI pages for viewing workflows, editing prompts, and managing request drafts. |

# Workflow Progress

Citizen Brief is the reference workflow and demonstrates the platform's core gather, synthesize, render, and deliver pattern.

Weekend Weather + Surf is configured for Trigg Beach and has run artifacts with forecast, summary, HTML, text, and result outputs.

Job Alert Digest has been added as a first-class workflow that gathers Gmail job alerts, extracts opportunities, scores fit against Alan's profile, and renders ranked output.

Planned workflow documents exist for standalone surf and weather reports, keeping future expansion aligned with the shared engine.

Workflow request drafts now capture future workflow ideas before implementation, including economy sensemaking and Perth events.

# Recent Changes Visible In The Workspace

README updated to reflect the broader current scope, including Job Alert Digest and profile-backed workflow configuration.

Configuration now includes a job-alert-digest workflow with Gmail query, scoring criteria, prompt files, templates, and delivery settings.

New content schemas support job opportunities and richer workflow content structures.

HTML renderer improvements support reusable digest rendering and job-oriented output.

FastAPI admin UI has been extended with workflow request routes, templates, navigation, and styling.

Tests have been added or updated for webapp behavior and the Job Alert Digest workflow path.

# Validation And Evidence

Project includes pytest coverage for registry, runner, webapp, and workflow implementations.

Run artifacts exist for Weekend Weather + Surf and Job Alert Digest, including rendered HTML/text email outputs.

The package is configured with Python 3.11+, FastAPI, Jinja2, Pydantic, Click, Rich, httpx, pytest, Ruff, and MyPy.

Gmail access depends on the authenticated gog CLI; LLM use currently defaults to DeepSeek through an OpenAI-compatible provider.

# Next Recommended Priorities

Harden the workflow request lifecycle: status, ownership, acceptance criteria, and conversion from draft request to workflow scaffold.

Add richer run history and health views in the admin UI so workflows can be audited without reading artifact folders.

Introduce safer prompt versioning and validation before workflow runs.

Finish migration of the Weekly Economy Sensemaking workflow using Gmail-first sourcing plus configurable market snapshot inputs.

Add clearer production scheduling/deployment guidance once workflows are stable.

# Appendix: Key Repository Areas

src/email_workflow/engine/: registry, runner, context, scheduler.

src/email_workflow/workflows/: workflow implementations.

src/email_workflow/providers/: Gmail, LLM, content, signal, and email adapters.

src/email_workflow/webapp/: FastAPI admin UI, templates, and CSS.

config/: workflow definitions, prompts, profile inputs, and workflow request drafts.

docs/: vision, architecture, roadmap, decisions, and workflow-specific notes.

runs/: timestamped workflow run artifacts.

tests/: coverage for core engine, UI, and workflow behavior.